SOFTWARE PROGRESS REPORT

System Update

| Date: July 23, 2026 | System Status: 100% |
| --- | --- |
| Capstone Title: NgitiFy: A Dental Information Management System with AI-Driven Patient Engagement for Dentime Dental Clinic | Researchers: - Garcia, Aeiou Nicole S. - Garciso, Ivan Ryan C. - Montoya, Mikaela Louise M. - Rafols, Ann Nicole B. |

WEB

| MODULES | DESCRIPTION | PERCENTAGE | REMARKS |
| --- | --- | --- | --- |
| Website Online Booking Module | Allow website visitors to submit an appointment request. It validates the booking information and displays the submission result or confirmation. Tasks: ☑ Validate the information entered in the website appointment request form ☑ Submit the appointment request and display corresponding confirmation or result message | 100% |  |
| Registration Module | Handles patient pre-registration and initial account setup. It validates the registration form, supports email activation, and enables the patient to create a password before signing in. Tasks: ☑ Validate all required patient pre-registration information ☑ Validate contact number formats ☑ Validate consents ☑ Require guardian information when the patient is a minor ☑ Send the account activation link to the registered email address after successful pre-registration ☑ Validate the new password during account setup and redirect the activated patient to the login page | 100% |  |
| Login Module | Controls secure access to the web application. It validates credentials and supports forgot password email validation, OTP verification, and password reset Tasks: ☑ Validate the user’s email address and password before granting access to the dashboard ☑ Validate the registered email address submitted through Forgot Password ☑ Verify the OTP before displaying the reset password form ☑ validate and save the new password, then return the user to the login page | 100% |  |
| Account Settings Module | Lets authenticates users maintain their account information and preferences. It covers profile editing, email changes, password changes, and notification settings Tasks: ☑ Validate and update the user’s profile information ☑ Validate the email address and password before changing the account email ☑ validate the current password, new password, and confirmation password before saving a password change ☑ Enable or disable notification preferences and verify that the saved settings remain applied when the page is reopened | 100% |  |
| Staffs Management Module | Supports staff record administration. Authorized users can search and filter staff, add or edit staff information, and manage account activation, deactivation, archiving, restoration, and access reissuance Tasks: ☑ Search and filter staff records and display all entries that match the selected criteria ☑ Validate staff information before adding a new staff account ☑ Validate and save changes to an existing staff record ☑ Activate, deactivate, archive, restore, or send an access email for a staff account and update its status | 100% |  |
| Patients Management Module | Support patient record administration. Authorized users can search and filter patients, add or edit patient information, manage the patient account lifecycle, and transfer a patient to another branch Tasks: ☑ Search and filter patient records and display all entries that match the selected criteria ☑ Validate patient information before adding a new patient record ☑ Validate and save changes to an existing patient record ☑ Activate, deactivate, archive, restore, or send an access email for a patient account and update its status ☑ Transfer a patient to another clinic branch and update the patient’s branch assignment | 100% |  |
| Branch Management Module | Maintains clinic branch information and operating status. It allows authorized users to add or edit branches, activate or deactivate them, and review branch analytics. Tasks: ☑ Validate branch information before adding a new clinic branch ☑ Validate and save changes to an existing branch record ☑ Activate or deactivate a branch and update its operating status ☑ Display the available branch analytics | 100% |  |
| Schedule Management Module | Manages clinic and appointment schedules. It supports schedule search and filtering, schedule creation, editing or rescheduling, and appointment status updates Tasks: ☑ Search and filter schedule records and display all entries that match the selected criteria ☑ Validate schedule information before adding a new schedule ☑ Validate and save schedule edits or rescheduling changes ☑ Update and display the current appointment status | 100% |  |
| Patient EMR Module | Supports clinical documentation and review of the patient’s electronic medical record. It includes medical and dental history, treatment logs, and interactive odontogram, AI-assisted radiograph enhancement, and patient-facing radiograph explanations approved by the dentist. Tasks: ☑ View and update the patient’s medical and dental history ☑ Add or delete treatment logs and update the patient’s treatment record ☑ Record and update tooth conditions through the interactive digital odontogram ☑ Upload and manage radiograph findings before making the image available to the patient ☑ Allow the dentist to verify the radiograph findings before making the image available to the patient ☑ Display the dentist-approved radiograph information and patient-friendly AI explanation | 100% |  |
| Inventory Management Module | Controls dental supplies and stock records. It supports inventory search, item creation and editing, stock-batch entry or deletion, and material-usage logging for completed appointments Tasks: ☑ Search and filter inventory records and display all items that match the selected criteria ☑ Validate item information before adding a new inventory item ☑ Validate stock-batch information before adding inventory stock ☑ Validate and save changes to an existing inventory item ☑ Delete a selected stock batch and remove it from the batch list ☑ Record materials used for a completed appointment and add them to the material-usage log | 100% |  |
| System Configuration Module | Maintains global system settings and public website content. Authorized users can update system configuration values as well as website text and media Tasks: ☑ Validate and save global system configuration settings ☑ Validate and update the public website content and media | 100% |  |
| Archive Review Module | Provides controlled review of archived records. It supports searching and filtering archived items and permits authorized restoration or permanent deletion Tasks: ☑ Search and filter archived records and display all entries that match the selected criteria ☑ Restore a selected archived record or permanently delete it after confirmation | 100% |  |
| Database Backup Module | Manages database protection and recovery files. It displays backup status and history, creates manual backups, configures automatic backups, and supports backup download and verification Tasks: ☑ Display the current backup status, backup history, file availability, and verification results ☑ Create a manual database backup and record the result in the backup history ☑ Enable or disable automatic backup, update the schedule, and verify that the saved settings persist ☑ Download or verify a selected available backup and display the result | 100% |  |
| Integrity Tools Module | Checks the consistency of system records and identifies affected data. For eligible issues, authorized users can apply a controlled Safe Auto-Fix and verify the corrected records Tasks: ☑ Run all or selected system integrity checks and display their status and affected records ☑ Apply Safe Auto-Fix to an eligible issue and verify the corrected record or records | 100% |  |
| Activity Logs Module | Provides searchable records of user activities within the system. Authorized users can filter activity entries and open a complete detail view for a selected event Tasks: ☑ Search and filter activity logs and display all records that match the selected criteria ☑ Open a selected activity log and display its complete recorded details | 100% |  |
| System Audit Logs Module | Provides searchable system audit records for administrative review. Authorized users can filter audit events and inspect the complete details of a selected record Tasks: ☑ Search and filter system audit logs and display all records that match the selected criteria ☑ Open a selected audit log and display its complete recorded details | 100% |  |
| AI Patient Engagement Module | Provides the NgitiBot chat experience. Patients can send messages or use suggested prompts and receive explanations displayed within the conversation Tasks: ☑ Allow the patient to send a message or select a suggested prompt in NgitiBot ☑ Display the patient's messages and NgitiBot explanations within the conversation | 100% |  |
| AI Patient Care Companion Module | Presents care-related context and system recommendations for the patient. It consolidates the recommended visit window, oral health management information, and dental health education context Tasks: ☑ Display the patient's available care context and system recommendation ☑ Present the recommended visit window, oral health management information, and dental health education context | 100% |  |
| Patient Appointments Module | Lets patients review upcoming and previous appointments, submit a new booking, and manage eligible appointments through cancellation or rescheduling Tasks: ☑ Display the patient's upcoming and previous appointments with their available details ☑ Validate appointment information before adding a new booking to My Appointments ☑ Cancel or reschedule an eligible appointment without creating a duplicate appointment record. | 100% |  |
| Oral Health Management Module | Supports daily oral health monitoring. It records daily logs, displays calendar-based history, calculates 7-day and 30-day trends, and presents a recommended visit window with its source, reason, and timing Tasks: ☑ Validate and save the patient's Daily Oral Health Log ☑ Display saved oral health records for the date selected in the calendar ☑ Calculate and display the patient's 7-day and 30-day oral health trends ☑ Display the recommended visit window together with its source, reason, and visit timing | 100% |  |
| Dental Health Education Module | Delivers oral-health learning content. It shows education topics related to recorded oral health information and provides a searchable, filterable library of available articles Tasks: ☑ Display dental health education topics related to the patient's recorded oral health information ☑ Search, filter, and open available articles in the Dental Health Education library | 100% |  |
| Patient Notifications Module | Provides the patient notification inbox. It displays messages, supports unread-to-read status changes, and maintains the corresponding unread notification count Tasks: ☑ Display the patient's notification inbox ☑ Update a notification from unread to read and maintain the correct unread-notification count | 100% |  |
| My EMR Module | Provides patient access to available electronic medical record information, including the overview, medical and dental history, treatment history, odontogram, and X-rays Tasks: ☑ Display the patient's available electronic medical record overview ☑ Provide access to medical and dental history, treatment history, odontogram, and X-ray records | 100% |  |

MOBILE

| MODULES | DESCRIPTION | PERCENTAGE | REMARKS |
| --- | --- | --- | --- |
| Login Module | Controls secure patient access to the mobile application. It validates credentials and supports forgot-password email validation, OTP verification, and password reset Tasks: ☑ Validate the patient's email address and password before displaying the mobile dashboard ☑ Validate the registered email address submitted through Forgot Password ☑ Verify the OTP before displaying the reset-password screen ☑ Validate and save the new password, then return the patient to the mobile login screen | 100% |  |
| Account Settings Module | Lets patients maintain mobile account information and preferences. It covers profile editing, email changes, password changes, and notification settings Tasks: ☑ Validate and update the patient's profile information ☑ Validate the email address and password before changing the account email ☑ Validate the current password, new password, and confirmation password before saving a password change ☑ Enable or disable notification preferences and verify that the saved settings remain applied | 100% |  |
| AI Patient Engagement Module | Provides the NgitiBot chat experience. Patients can send messages or use suggested prompts and receive explanations displayed within the conversation Tasks: ☑ Allow the patient to send a message or select a suggested prompt in NgitiBot ☑ Display the patient's messages and NgitiBot explanations within the conversation | 100% |  |
| AI Patient Care Companion Module | Presents care-related context and system recommendations for the patient. It consolidates the recommended visit window, oral health management information, and dental health education context Tasks: ☑ Display the patient's available care context and system recommendation ☑ Present the recommended visit window, oral health management information, and dental health education context | 100% |  |
| Patient Appointments Module | Lets patients review upcoming and previous appointments, submit a new booking, and manage eligible appointments through cancellation or rescheduling Tasks: ☑ Display the patient's upcoming and previous appointments with their available details ☑ Validate appointment information before adding a new booking to My Appointments ☑ Cancel or reschedule an eligible appointment without creating a duplicate appointment record. | 100% |  |
| Oral Health Management Module | Supports daily oral health monitoring. It records daily logs, displays calendar-based history, calculates 7-day and 30-day trends, and presents a recommended visit window with its source, reason, and timing Tasks: ☑ Validate and save the patient's Daily Oral Health Log ☑ Display saved oral health records for the date selected in the calendar ☑ Calculate and display the patient's 7-day and 30-day oral health trends ☑ Display the recommended visit window together with its source, reason, and visit timing | 100% |  |
| Dental Health Education Module | Delivers oral-health learning content. It shows education topics related to recorded oral health information and provides a searchable, filterable library of available articles Tasks: ☑ Display dental health education topics related to the patient's recorded oral health information ☑ Search, filter, and open available articles in the Dental Health Education library | 100% |  |
| Patient Notifications Module | Provides the patient notification inbox. It displays messages, supports unread-to-read status changes, and maintains the corresponding unread notification count Tasks: ☑ Display the patient's notification inbox ☑ Update a notification from unread to read and maintain the correct unread-notification count | 100% |  |
| My EMR Module | Provides patient access to available electronic medical record information, including the overview, medical and dental history, treatment history, odontogram, and X-rays Tasks: ☑ Display the patient's available electronic medical record overview ☑ Provide access to medical and dental history, treatment history, odontogram, and X-ray records | 100% |  |

Conforme:

Aeiou Nicole S. Garcia

Lead Programmer/Date

Noted by:

Ms. Marilou N. Jamis

Capstone Adviser/Date